ROUGH RECORD OF WORKLORD

Submitted by

MOHAMMED ALTHAF T

LKMC18MCA026

ANJUSHA BJ

KMC18MCA002

PRODUCT BACKLOG

- USER STORY

| User story ID | As a <Type of Users> | I want to <Perform some task> | So that I can <Achieve some goal > |
| --- | --- | --- | --- |
| 1 | Admin/User/Company | Home Page | Go to other activities |
| 2 | User/Company | Registration | Access the system |
| 3 | Admin/User/Company | Login | Access the Account |
| 4 | Admin | View companies | View companies |
| 5 | Admin | Approve,Disapprove company | Manage companies |
| 6 | Company | Post jobs | Add Job vacancies |
| 7 | Admin | View jobs,Delete Jobs | Manage jobs |
| 8 | User | Search jobs,View jobs, Apply job, View Job applications | View jobs, Apply for job, View applied jobs |
| 9 | Company | View posted jobs | Manage posted jobs |
| 10 | Company | View applications, Download resumes | View job applications, Download applied candidates resumes |
| 11 | Admin | Create exams, Add Questions | Create exams |
| 12 | Admin | Create tasks | Create tasks |
| 13 | User | Attend exam | Attend exam |
| 14 | Admin | View Candidates | View Candidates |
| 15 | User | Attend task | Attend task |
| 16 | Admin/User/Company | View exam, task scores | Understand knowledge, skills of candidates |
| 17 | User/Company | Send and Receive Messages | Send/Receive Messages |
| 18 | User/Company | Manage account | Update Profile, Change Password |

2. PRODUCT BACKLOG

| USER STORY ID | PRIORITY (LOW,HIGH, MEDIUM) | SIZE | SPRINT | STATUS (PLANNED, PROGRESSED, COMPLETED) | RELEASE DATE | RELEASE GOAL |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | HIGH | 8 | 1 | Completed | 15-09-2020 | Login to the system |
| 2 | HIGH | 7 |  | Completed | 18-09-2020 | Access the system |
| 3 | HIGH | 8 |  | Completed | 20-09-2020 | Access the account |
| 4 | MEDIUM | 8 |  | Completed | 23-09-2020 | View companies |
| 5 | HIGH | 5 |  | Completed | 27-09-2020 | Manage companies |
| 6 | HIGH | 7 | 2 | Completed | 30-09-2020 | Add job vacancies |
| 7 | HIGH | 6 |  | Completed | 04-10-2020 | Manage jobs |
| 8 | MEDIUM | 10 |  | Completed | 10-10-2020 | View jobs, Apply for job, View applied jobs |
| 9 | HIGH | 6 |  | Completed | 11-10-2020 | Manage posted jobs |
| 10 | HIGH | 9 | 3 | Completed | 14-10-2020 | View job applications, Download applied candidates resumes |
| 11 | MEDIUM | 6 |  | Completed | 19-10-2020 | Create exams |
| 12 | HIGH | 6 |  | Completed | 22-10-2020 | Create tasks |
| 13 | MEDIUM | 6 |  | Completed | 26-10-2020 | Attend exam |
| 14 | MEDIUM | 10 | 4 | Completed | 28-10-2020 | Manage Candidates |
| 15 | HIGH | 10 |  | Completed | 31-10-2020 | Attend task |
| 16 | MEDIUM | 7 |  | Completed | 02-11-2020 | Understand knowledge, skills of candidates |
| 17 | HIGH | 8 |  | Completed | 05-11-2020 | Send/Receive Messages |
| 18 | HIGH | 8 |  | Completed | 08-11-2020 | Update Profile, Change Password |

3. PROJECT PLAN

| USER STORY ID | TASK NAME | START DATE | END DATE | DAYS | STATUS( TO BE FILLED BY SCRUM MASTER ) |
| --- | --- | --- | --- | --- | --- |
| 1 | SPRINT 1 | 14-09-2020 | 15-09-2020 | 2 | Completed |
| 2 |  | 16-09-2020 | 18-09-2020 | 3 | Completed |
| 3 |  | 19-09-2020 | 20-09-2020 | 2 | Completed |
| 4 |  | 21-09-2020 | 23-09-2020 | 3 | Completed |
| 5 |  | 24-09-2020 | 27-09-2020 | 4 | Completed |
| 6 | SPRINT 2 | 28-09-2020 | 30-09-2020 | 3 | Completed |
| 7 |  | 01-10-2020 | 04-10-2020 | 4 | Completed |
| 8 |  | 05-10-2020 | 10-10-2020 | 6 | Completed |
| 9 |  | 11-10-2020 | 11-10-2020 | 1 | Completed |
| 10 | SPRINT 3 | 12-10-2020 | 14-10-2020 | 3 | Completed |
| 11 |  | 15-10-2020 | 19-10-2020 | 5 | Completed |
| 12 |  | 20-10-2020 | 22-10-2020 | 3 | Completed |
| 13 |  | 23-10-2020 | 26-10-2020 | 4 | Completed |
| 14 | SPRINT 4 | 27-10-2020 | 28-10-2020 | 2 | Completed |
| 15 |  | 29-10-2020 | 31-10-2020 | 3 | Completed |
| 16 |  | 01-11-2020 | 02-11-2020 | 2 | Completed |
| 17 |  | 03-11-2020 | 05-11-2020 | 3 | Completed |
| 18 |  | 06-11-2020 | 08-11-2020 | 3 | Completed |

4. SPRINT BACKLOG PLANNED

4.1  SPRINT 1

4.2   SPRINT 2

4.3  SPRINT 3

4.4  SPRINT 4

5. SPRINT BACKLOG ACTUAL

5.1  SPRINT 1

5.2  SPRINT 2

5.3  SPRINT 3

5.4  SPRINT 4

DATABASE & UI DESIGN

1.DATABASE DESIGN

LOGIN TABLE

USER TABLE

COMPANY TABLE

COUNTRIES TABLE

STATES TABLE

CITIES TABLE

JOB POST TABLE

APPLY JOB POST TABLE

EXAM TABLE

EXAM  QUESTIONS TABLE

TASK TABLE

ASSESSMENT RECORDS

TASK SUBMIT TABLE

MAILBOX  TABLE

REPLY MAIL  TABLE

2 .UI DESIGN

HOME PAGE

LOGIN PAGE

CANDIDATE  REGISTRATION

CANDIDATES HOME PAGE

COMPANY REGISTRATION

COMPANY HOME PAGE

ADMIN HOME PAGE

ADMIN APPROVE/DISAPPROVE COMPANY

CREATE JOB POST

ACTIVE JOB POST

USER SEARCH JOBS

USER APPLY JOBS

VIEW APPLIED  JOBS POST

VIEW POSTED JOBS

VIEW JOB APPLICATIONS

DOWNLOAD RESUME

EXAM DASHBOARD

VIEW EXAMS

ADD NEW EXAM

ADD EXAM QUESTIONS

VIEW EXAM QUESTIONS

VIEW TASKS

CREATE NEW TASK

VIEW TASK QUESTIONS

USER EXAM OVERVIEW

USER VIEW EXAMS

TAKE ASSESSMENT

ATTEND EXAM

VIEW REGISTERED CANDIDATES

USER VIEW TASKS

USER SUBMIT TASKS

VIEW MESSAGES

CREATE  MESSAGE

REPLY  MESSAGE

UPDATE COMPANY PROFILE

COMPANY CHANGE PASSWORD

UPDATE CANDIDATE PROFILE

CANDIDATE CHANGE PASSWORD

ADMIN  VIEW EXAMS RESULTS

ADMIN VIEW  PARTICULAR EXAM RESULTS

ADMIN  VIEW TASKS RESULTS

ADMIN VIEW  PARTICULAR TASK RESULTS

ADMIN VIEW  TASKS FOR REVIEW

REVIEW TASK

ENTER TASK SCORE

USER VIEW EXAM RESULT

USER VIEW TASK RESULT

COMPANY EXAM OVERVIEW

COMPANY  VIEW EXAMS RESULTS

COMPANY VIEW  PARTICULAR EXAM RESULTS

COMPANY  VIEW TASKS RESULTS

COMPANY VIEW  PARTICULAR TASK RESULTS

TESTING & VALIDATIONS

SPRINT 1

| No. | Date | Action | Expected Result | Actual Result | Pass? |
| --- | --- | --- | --- | --- | --- |
| 1 | 15-09-2020 | Home page | Admin/Company/ Candidates can view the type of services. | Admin/Company/Candidates can view the type of services. | Yes |
| 2 | 18-09-2020 | Registration | Company/Candidates should be able to register | Company/Candidates should be able to register | Yes |
| 3 | 20-09-2020 | Login | Users of the system can able to login to the system | Users of the system can able to login to the system | Yes |
| 4 | 23-09-2020 | View companies | Admin can view the companies register in the system | Admin can view the companies register in the system | Yes |
| 5 | 27-09-2020 | Approve/Disapprove Company | Admin can approve or reject or reactivate company registration | Admin can manage company registration | Yes |

SPRINT 2

| No. | Date | Action | Expected Result | Actual Result | Pass? |
| --- | --- | --- | --- | --- | --- |
| 1 | 30-09-2020 | Post Jobs | Employer can post job vacancies in their company | Employer can post job vacancies in their company | Yes |
| 2 | 04-10-2020 | View and Delete Jobs | Admin can view and delete job post | Admin can view and delete job post | Yes |
| 3 | 10-10-2020 | Search,View,Apply jobs and View Applied Job Applications | Users can view, search and apply for jobs | Users can view, search and apply for jobs | Yes |
| 4 | 11-10-2020 | View Posted Jobs | Companies can view and delete their posted job vacancies | Companies can view and delete their posted job vacancies | Yes |

SPRINT 3

| No. | Date | Action | Expected Result | Actual Result | Pass? |
| --- | --- | --- | --- | --- | --- |
| 1 | 14-10-2020 | View Job Applications And Download resumes | Employer can view job application for their job post applied | Employer can view job application for their job post applied | Yes |
| 2 | 19-10-2020 | Create Exams | Admin can create exam, add questions and also manage created exams. | Admin can create exam, add questions and also manage created exams | Yes |
| 3 | 22-10-2020 | Create Tasks | Admin can create Tasks, add questions and also manage created tasks. | Admin can create Tasks, add questions and also manage created tasks. | Yes |
| 4 | 30-10-2020 | Attend Exam | User can attend exams. | User can attend exams. | Yes |

SPRINT 4

| No. | Date | Action | Expected Result | Actual Result | Pass? |
| --- | --- | --- | --- | --- | --- |
| 1 | 31-10-2020 | View candidates | Admin can view registered candidates details. | Admin can view registered candidates details. | Yes |
| 2 | 04-11-2020 | Attend Task | User can submit task | User can submit task | Yes |
| 3 | 11-11-2020 | View Exam,Task Scores,Review tasks | Admin/user/company can view candidate’s exam and task scores. | Admin/user/company can view candidate’s exam and task scores. | Yes |
| 4 | 13-11-2020 | Send/Receive Messages | user/ company can send or receive messages. | User/ company can send or receive messages. | Yes |
| 5 | 15-11-2020 | Update profile and change password | user/company can update their profile and can change password. | user/company can update their profile and can change password. | Yes |

SCRUM REVIEW

SPRINT 1

| No. | User Story ID | Date | Comments From Scrum Master If Any |
| --- | --- | --- | --- |
| 1 | 1 2 3 | 23-09-2020 | satisfied - Done proper validation for password - Change country,state and city fields into select box - Add terms and conditions - Check DOB valid or not satisfied |
| 2 | 4,5 | 26-09-2020 | satisfied |

SPRINT 2

| No. | User Story ID | Date | Comments From Scrum Master If Any |
| --- | --- | --- | --- |
| 1 | 6,7 | 03-10-2020 | Satisfied |
| 2 | 8 9 | 10-10-2020 | - Remove search button satisfied |

SPRINT 3

| No. | User Story ID | Date | Comments From Scrum Master If Any |
| --- | --- | --- | --- |
| 1 | 10,11 | 17-10-2020 | Satisfied |
| 2 | 12 | 24-10-2020 | Satisfied |
| 3 | 13 | 02-11-2020 | There is no need to show the exam details that the candidate already attend. |

SPRINT 4

| No. | User Story ID | Date | Comments From Scrum Master If Any |
| --- | --- | --- | --- |
| 1 | 14,15 | 02-11-2020 | satisfied |
| 2 | 16,17,18 | 16-11-2020 | satisfied |

SPRINT REVIEW

SPRINT 1

| Date | User Story ID | Comments from scrum master if any | Comments from Product owner if any |
| --- | --- | --- | --- |
| 28-09-2020 | 1,3,4,5 2 | Satisfied completed | satisfied - Data enter in registration form must preserve whenever an error occure during the form validation time. |

SPRINT 2

| Date | User Story ID | Comments from scrum master if any | Comments from Product owner if any |
| --- | --- | --- | --- |
| 13-10-2020 | 1,2,3,4 | Satisfied | Satisfied |

SPRINT 3

| Date | User Story ID | Comments from scrum master if any | Comments from Product owner if any |
| --- | --- | --- | --- |
| 04-11-2020 | 10,11,12 13 | Satisfied completed | satisfied Remove user id,user name and status in user view exam result. |

SPRINT 4

| Date | User Story ID | Comments from scrum master if any | Comments from Product owner if any |
| --- | --- | --- | --- |
| 18-11-2020 | 14,15,16,17,18 | satisfied | satisfied |

VERSION DETAILS

VERSION TABLE IN GIT

| User Story ID | Status | Date Uploaded |
| --- | --- | --- |
| 1 | COMPLETED | 15-09-2020 |
| 2 | COMPLETED | 17-09-2020 |
| 3 | COMPLETED | 22-09-2020 |
| 4 | COMPLETED | 25-09-2020 |
| 5 | COMPLETED | 27-09-2020 |
| 6 | COMPLETED | 30-09-2020 |
| 7 | COMPLETED | 03-10-2020 |
| 8 | COMPLETED | 10-10-2020 |
| 9 | COMPLETED | 11-10-2020 |
| 10 | COMPLETED | 14-10-2020 |
| 11 | COMPLETED | 19-10-2020 |
| 12 | COMPLETED | 24-10-2020 |
| 13 | COMPLETED | 30-10-2020 |
| 14 | COMPLETED | 31-10-2020 |
| 15 | COMPLETED | 04-11-2020 |
| 16 | COMPLETED | 11-11-2020 |
| 17 | COMPLETED | 13-11-2020 |
| 18 | COMPLETED | 15-11-2020 |